1	OBJECTIVES & SCOPE	2

1.1	Objective	2

1.2	Scope	2

1.3	Overview	2

2	DEFINITIONS	3

3	RESPONSIBILITIES	4

3.1	Software Project Leader	4

3.2	Software Engineer	5

3.3	Software Manager	5

4	CHANGE CONTROL PROCESS	5

4.1	Purpose	5

4.2	Configuration Control Procedure	5

4.2.1	When to Apply Configuration Control Procedure	5

4.2.2	Checking in Configurable Items	5

4.2.3	Changing a Current Revision of Configurable Item (Checking Out)	5

4.2.4	Locking of Configurable Items	6

4.2.5	Changing Old Revisions of Configurable Items	6

4.3	Baseline Control Procedure	6

4.3.1	Submission of Fixed Baselines	6

4.3.2	Approval of baselines	8

4.3.3	Management and Location of Forms	9

5	JIRA	9

5.1	Purpose	9

5.2	Procedure	9

5.2.1	Problem Identification	9

5.2.2	Problem Investigation	11

5.2.3	Problem Closure	11

5.2.4	Lifecycle of Change Requests	11

5.2.5	Development of features in waterfall or agile methodology	13

6	CONFIGURATION MANAGEMENT TOOLS	13

6.1	BitBucket	14

6.1.1	Overview	14

6.1.2	Access Control	14

6.1.3	Activities	14

6.2	Git (on Azure)	15

6.2.1	Git Introduction	15

6.2.2	Git client	15

6.2.3	Git Access Rights	15

6.2.4	Activities	15

6.3	SVN	16

6.3.1	SVN Introduction	16

6.3.2	SVN Access Rights	16

6.3.3	Activities	17

6.4	Azure DevOps	17

6.4.1	Azure DevOps Introduction	17

6.4.2	Key Features and Services	17

6.5	Jenkins	18

6.5.1	Jenkins Introduction	18

6.5.2	Access Control	18

6.5.3	Build and Test Automation	18

6.6	TeamCity	18

6.6.1	TeamCity Introduction	18

6.7	Backing up of Systems	18

7	SOFTWARE PROCESS METRICS MEASUREMENT	19

8	REFERENCES	19

Global Procedures	19

8.1.1	Software Quality Development Procedure. Replaces 1A070-030.	19

8.1.2	Software Quality Agile Process	19

8.1.3	Q73-701, Engineering Change Process.	19

8.1.4	016-005, Global Corrective Action Process - FRACAS.	19

8.1.5	Q71-101, Product Commercialisation Process (PCP) Issue 5, Project Files & TCF's	19

Local Eastbourne Procedures	19

8.1.6	Eastbourne Site Software Development Procedure	19

8.1.7	Release of Firmware and Test Software to Production	19

8.1.8	01A06-010, Security for Data and Applications	19

8.1.9	Technical References	19

# OBJECTIVES & SCOPE

## Objective

This document provides a code of practice for software problem Reporting, change control and configuration management.  It is to be followed during software development and testing, delivery, maintenance and post-delivery support.

## Scope

This working practice shall be applied to all deliverable software projects undertaken at the Edwards Eastbourne site.  Unless the project plan or quality plan document of a project dictates otherwise, these software procedures shall take precedence.

## Overview

Software Configuration Management consists of the following overall activities:

- Recording of all items used to define and make a product.  These items will consist of all relevant documentation (e.g. software requirements, design, test specifications), source code, software ‘builds’ (i.e. the deliverable software), and any other relevant material.  These items are termed as ‘configurable items’ in this document.

- Maintaining archives that contain the specific revisions of ‘configurable items’ used for all significant product versions released outside the development environment e.g. to the customer, and for all significant versions within the development environment.  As a minimum, this shall be at least for all versions released for use outside the development environment e.g. to the customer.

- Identification of all changes that have occurred between subsequent revisions of archived items, and the resulting versions of a product.

- Release of approved software versions to customers and Production

- Recording of problems identified, and applying the resulting changes to specifications and software

It shall be possible to obtain all of the archived source data (e.g. documents, source code, build configuration) for ‘significant versions’, and to reproduce these versions from this source data.

Each of the activities that constitute configuration management shall be defined in detail in the following sections.

# DEFINITIONS

Table 1: Definitions

| Item | Definition |
| --- | --- |
| Baseline | A baseline is the set of configurable items used to define or make a product. The latest revisions of configurable items in a baseline constitute the ‘Current’ or ‘Working’ baseline. |
| CAR | Corrective Action Request. See reference 8.1.4. |
| Check In | The act of submitting a new snapshot of a configurable item to the Configuration Management Utility, or of providing a new version of a software item to the Software Version Controller Responsible for maintaining an equivalent manual Configuration Management system. Checking in increments the revision number of the configurable item if it has been checked in before. |
| Check Out | The act of booking out an editable revision of a configurable item from the Configuration Management Utility, or of obtaining an existing version of a software item from the Software Version Controller Responsible for maintaining an equivalent manual Configuration Control system. Checking out can be made to ‘lock’ the configurable item, thus preventing anyone else from checking out the file at the same time. This lock is then removed when the item is checked in again after it has been changed. |
| Configurable item | An item that is checked in to the configuration management system. Examples of items that can be checked in are documents, files of source code, software ‘build’ image files. Note that all software configurable items are electronic by definition. |
| Configuration Control | The activity of recording and maintaining variations and revisions of configurable items and the relationships between them as baselines. |
| Configuration Management system | The system used to store and retrieve revisions of configurable items. Edwards Software development at Eastbourne uses automated on-line Configuration Management Utilities on projects to store and record ‘revisions’ of all Configurable Items. The tools used by Eastbourne PCs are detailed in Section 6 of this document. |
| Document Version Number | Unique revision number given to a document that obeys the Edwards documentation numbering conventions. |
| EC | Engineering Change – see reference 8.1.3. |
| Fixed Baseline | The set of configurable items used to define or make a specific version of a product. |
| Functional Baseline | All of the software requirements that define a product. (Software Requirements Specification plus any Change Requests on the requirements at the time of a build) |
| MAPICS | Manufacturing and Accounting Production Inventory Control System [Computer system used to define product ‘structures’ and demand to Manufacturing] |
| Part Number | A unique 9-digit identifier allocated to software used in products, or supplied to customers as a product in its own right. Conventions for this are defined in section 4.3.1.2. |
| Physical Baseline | All of the source code, build files, etc. that are used to make a build. Also design documentation is regarded as being part of the Physical Baseline (even though it is not directly used to make the build). |
| Repository | Store within the Configuration Management System that contains details of all Configurable Items and their respective change histories. |
| Revision number | A unique number (e.g.: 1.2, 3.4.0.1) given to identify a ‘snapshot’ of a Configurable Item within a project’s Configuration Management system. |
| Significant Version | A version of a baseline which has been released outside the Software project, or a version which is deemed to be significant by the ‘Software Project Leader’ in his project planning (e.g.: all source code prior to integration phase, requirements documents prior to design work starting.) |
| Software Project | A set of work packages defined to produce software versions of Physical Baselines laid out in a Functional Baseline. |
| Type Test | Formal verification procedure carried out before a product is released to Production Department. The product consists of hardware and software integrated together for the purposes of these tests. |
| Version | A ‘snapshot’ of a baseline at a specific point in time. It is given a ‘version number’ in order to identify it. A version may consist of a number of configurable items, all at specific revisions. |
| Version Number | An identifier assigned to the revision of every item under Configuration Control for a baseline. Conventions for this are defined in section 4.3.1.1. |

# RESPONSIBILITIES

## Software Project Leader

The person defined as responsible for the software within the project.  He or she need not be the same person as the overall project leader in the case of a multidisciplinary project. For a small project, this may be the software engineer.

The Software Project Leader is responsible for creating and organizing his project within the configuration management system.   He or she is responsible for management and assignment of ‘Change Requests’.

## Software Engineer

The engineer responsible for the development of the software.  He or she is a day-to-day user of the configuration management system.

## Software Manager

The manager with the responsibility for the development of software. He or she, or his/her appointed deputy, is also responsible for the gathering of the metrics measurements described in this document across all Eastbourne software projects.

# CHANGE CONTROL PROCESS

## Purpose

To manage and record changes added to the specifications and software that define a baseline (“Configuration Control”).
To assure adequate definition of the contents of any product.  (“Baseline Control”).
To ensure that only reviewed and approved changes are added to products.
To provide ‘audit trail’ to find the sources of changes added to products.

## Configuration Control Procedure

### When to Apply Configuration Control Procedure

It is at the discretion of the Software Project Leader to decide the point at which to start subjecting items to Software Configuration Control.  However, the following rules must be obeyed:

Components of a Functional Baseline (i.e.: all of the software requirements) shall be checked in when agreement has been reached upon the input requirements to a software project, and issued software requirements specification(s) are in place.

Components of a Physical Baseline (i.e.: all of the design documentation, source code and build files) shall be checked in before the baseline is released for use outside the Software Project.

It is recommended that items be checked in before the start of the subsequent project phase that uses the item (e.g.: design documents before code, code before testing).

### Checking in Configurable Items

Following ‘check in’, an item is described as being under ‘Configuration Control’.  Each item ‘checked in’ is given a ‘revision number’.

Documents prior to check in shall be given a ‘document version number’.  This is in addition to any ‘revision number’ assigned to the document on check in.  The number assigned will comply with the document control procedure as per reference 8.1.4.

### Changing a Current Revision of Configurable Item (Checking Out)

When an item that has been checked in needs to be changed, then any changes applied to it must be relative to a revision of it archived within the Configuration Management system.

A revision of the item must therefore be ‘checked out’ for editing.  Changes are applied to this revision, and once the project member is satisfied that the changes are completed, then the changed item is checked back in.  ‘Checking in’ increments the revision number of the item.

### Locking of Configurable Items

It is possible for the software project leader to set up the Configuration Management system to ‘lock’ any configurable item whilst it has been checked out for editing.  This will prevent any other project members from trying to check in after editing the same revision of an item already being worked on by another project member.

Enabling of this facility on a project is at the discretion of the software project leader.  Its use is recommended on projects where there are a significant number of configurable items that need to be modified by a number of developers.

### Changing Old Revisions of Configurable Items

If the revision checked out is not the latest one for an item in its development path, i.e.: it has later revisions based upon it, then a ‘branch’ needs to be created.  The branch constitutes a new ‘development thread’ of a configurable item.  This branching technique may be used to produce updates to old baselines in order to fix specific faults or achieve different functionality.

4.2.6 Documentation Control

For products following product commercialization process (PCP) all software documents are available in TR documents section. Depending on whether the development follows waterfall method or agile/scrum or agile/kanban method, there are two separate functions in the TR section for each and all documentation should be stored in the correct TR section in the product SharePoint site. For products outside of PCP that do software releases, documentation should be stored in project specific SharePoint. Teams can store a copy of the release artefacts in source control tool also.

## Baseline Control Procedure

A fixed baseline is the set of configurable items used to define or make a specific version of a product.  The latest revisions of configurable items in a baseline constitute the ‘Current’ or ‘Working’ baseline.

Current/working baselines always point to the latest revision of each component configurable item, in a development thread.  Other ‘fixed’ baselines point to specific, consistent, revisions of all of their component configurable items.

It is recommended that each baseline in use be given a separate ‘working directory’ by each engineer working on it, which should contain copies of all the items in that baseline., so that maintenance of older software versions may be performed in parallel with current development.  Generally, read-write copies of the files currently ‘checked out’ and read-only copies of the rest of the files in the baseline shall be kept in the ‘working directory’.

### Submission of Fixed Baselines

Submission of a fixed baseline must be preceded by all relevant configurable items having been ’checked in’ to Configuration Control.  This is so that all necessary source data is available for future access.

A Software Release Note shall be raised for the fixed baseline, giving the following details

- The software version number (used to identify the revisions of all configurable items used in producing the software). - See section 4.3.1.1.

- For production and non-standard releases, the ‘part number’ (used to identify the software outside the Software Project). – See section 4.3.1.2.

- Build instructions for the baseline must be included on the Software Release Note.  These instructions must identify the tools needed to build the software (including version).  It is preferable that build scripts are created to automate re-building of the baseline from source data.

- The checklist on the Software Release Note must be completed.

#### Version Numbers

Fixed software physical baselines prior to submission shall be given a baseline ‘version number’.  This shall be of the form:

AAAA/BB/XX.YY[.ZZ][.AA]   (16 characters maximum)

where

AAAA is a unique name to identify the baseline;

BB is one of:

‘AL’ 	for ‘alpha’ release of physical baseline (untested),

‘BE’ 	for ‘beta’ release of physical baseline (partially/software only tested),

‘PR’ 	for production release of physical baseline (type tested),

XX.YY[.ZZ]is a numeric code that identifies the version number of the product.  XX and YY shall start at zero, and ZZ shall always start at zero for a named baseline.

XX denotes the major baseline release. Zero denotes initial development, pre-production.  This is generally incremented for each new production software release.  However in the case of Ed Centra, XX is incremented when the new release is no longer backward compatible.

YY denotes the minor release.

ZZ denotes the branch number from the minor release, or a ‘sub-minor’ release.  If it is zero (the main development path), ZZ may be omitted.

AA is used only for Ed Centra and denotes the branched path development from a non-current earlier production release.  If it is zero (the main development path), AA may be omitted.

The revisions of all of the relevant items that constitute a fixed baseline shall be assigned this ‘version number’ within the Configuration Management system, thus identifying its use in that baseline version.

#### Part Numbers

Software used in products, or supplied to customers as a product in its own right, shall be allocated a unique 9-digit part number.

For production releases, the part number for the baseline shall be obtained from Production Engineering.  This is added at the top of the Software Release Note and on the Engineering Change (EC).  For Non-Standard releases, a new non-standard part number may be obtained from the Non-Standards Engineer.  The part number is added at the top of the Software Release Note.

This product code does not need to be altered for every release of software.  It only needs to be changed when the new software is no longer compatible with old software or equipment on/in which it operates.  In other words, the following two questions must be asked:

1. Does this new software version work on current existing production equipment?  If not, then a new software code shall be needed.

2. Does this software version work with current existing external devices or equipment that are not part of the product?  If not, then a new software code shall be needed.

HOWEVER, in order to make the software version uniquely identifiable from the product code, an extra field shall be added after the 9 digit part code.

The format to be adopted shall be as follows:

Nnnnnnnnn[ m]

where nnnnnnnnn adopts the normal part number scheme for products or non-standards,

m is an alphabetic characters(A) which represent the software version.  (The first version shall be A, and the last shall be Z.)  Ed Centra does not use this, as the product part number is not used to indicate the Ed Centra software version. (Hence the optional […] brackets.)

The part code AND this extra field, where used, shall be recorded together in the software release documentation, related Engineering Change (EC) documentation, MAPICS/SAP and the product software itself.

It is customary to store this version number or product code in some form within the software in such a way that it can be accessed, directly or indirectly, possibly via some PC utility.  This is so that the precise software version can be identified in the field, to aid in product support.

### Approval of baselines

#### Specification Changes

Specification changes are changes to any item that is part of a ‘Functional Baseline’. (i.e.: Requirements).

Specification Changes that are identified pre-production result in an update to the software requirements specification, and are approved by acceptance of the resulting new issue of specification.  The Software Manager and Product (Marketing) Manager responsible are included as signatories of the software requirements specification.

Specification changes identified after software has been released to production are approved at the point of release to production of new/changed software including the changes.  Therefore the Engineering Change (EC) request introducing the new software acts as the vehicle for approval of these changes. The Software Manager and Product/Marketing Manager responsible (i.e.: customer representatives) are included as approvers on the EC.

In an updated specification, the revisions page shall contain the details of any changes included.  It shall give sufficient detail such that traceability back to a previous issue can be achieved and shall indicate page numbers or section numbers on which the changes were made.

Where the changes are so extensive as to make it impractical to include the detail, enter on the revision page a note to indicate that the specification has been substantially rewritten.

#### Software Changes

Software changes are changes to any item that is part of a ‘Physical Baseline’. (i.e.: Design/Implementation).

Software changes must be assessed for impact on other products or projects at latest prior to their release in a product. Such changes may be related to the functional requirements or the software design or implementation.

Changes to be applied to the Physical Baseline pre-production constitute changes to the design/implementation whilst it is still in development and require no formal approval.

For changes to be applied to the Physical Baseline once it has been released for customers or production, an Engineering Change (EC) request acts as the vehicle for approval and release of the changed software.  This is described by reference 8.1.2. The Software Manager and Product/Marketing Manager responsible (i.e.: the customer) are included as approvers on the EC.

Testing/verification to check changes must be indicated on the EC in terms of a Verification Specification reference, or new Test Description/Results form(s).

Once the EC has been approved, the software can then be ‘released’ to production and/or customers.  This is covered by reference 8.2.2.

### Management and Location of Forms

Software change requests must be kept within the software configuration management system’s database.

The project’s originals of Software Release Notes and Test Description/ Results will be kept in the server project folders (within each Released Versions sub-folder).

# JIRA

## Purpose

JIRA is used as the reporting, tracking and management tool for ‘Change Requests’(CR). A ‘Change Request’ is defined as either a bug or enhancement that is required/desired to be made to the software.

JIRA Change Requests are managed and assigned by the responsible parties for the product, this could be the developers, or the product manager.

JIRA is also used as the software development management tool for Products following Scrum or Kanban process of Agile development. Instead of CRs, EPICS  and User Stories are used to capture the requirements to develop a feature/functionality in this process. Reference , 8.1.2 gives the guidelines for implementing agile process.

## Procedure

### Problem Identification

Problems with a version of a software baseline may be identified in one of a number of ways.  These include

- Corrective Action Requests (CAR’s – ref 8.1.3)

- E-mails from service engineers, customers, support engineers

- In-house testing (e.g.: Type testing)

In any of these cases, a Change Request will be generated that describes the problem, which is then logged in JIRA

The Severity and Priority of a CR is determined as given in below tabular column

|  |  | Severity |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Consequence | Safety - injury or worse | Critical | Critical | Critical | Critical | Critical | Critical |
|  | Customer - production loss / interruption, no workaround available | Medium | Medium | High | High | Critical | Critical |
|  | Edwards - production / shipment delay | Medium | Medium | High | High | High | Critical |
|  | Customer - production loss / interruption but workaround available OR Customer - annoyance / loss of confidence | Low | Medium | Medium | Medium | High | High |
|  | Edwards - non-optimal efficiency / effectiveness | Low | Low | Low | Low | Medium | Medium |
|  | Minimal - very small, if any, effect on users | Low | Low | Low | Low | Low | Low |
|  |  | Less than once per year | Once or more per year | Once or more per quarter | Once or more per month | Once or more per week | Once or more per day |
|  |  | Frequency |  |  |  |  |  |

| Severity | Action |
| --- | --- |
| Critical | Stop anyone from using it - fix immediately and issue patch |
| High | Urgent - warn users - fix immediately and offer patch |
| Medium | Important - fix as soon as practicable - |
|  | perhaps offer patch but otherwise wait to next scheduled release |
| Low | Background - don't have to do anything, so could wait almost indefinitely |

| Determining CR Priority |  |  |
| --- | --- | --- |
| Priority | Bug/Enhancement | Enhancement |
| High | Severity = critical or high | Strong business case exists: |
|  |  | Good fit with mission, vision, values |
|  |  | Good fit with software and overall business strategy |
|  |  | Strong synergy with other projects |
|  |  | Moderate to low risk |
|  |  | Excellent economic benefits (reduce costs / enhance productivity / maximize revenues) |
|  |  | Strong non-economic benefits |
|  |  | Gain competitive advantage by exploiting new technology |
| Medium | Severity = medium | Moderate business case: |
|  |  | Reasonable fit with mission, vision, values |
|  |  | Good fit with software and business strategy |
|  |  | Some evidence synergy with other projects |
|  |  | Medium or low risk profile |
|  |  | Good economic benefits (reduce costs / enhance productivity / maximize revenues) |
|  |  | Good non-economic benefits |
| Low | Severity = low | Weak or no business case: |
|  |  | Poor fit with mission, vision, values |
|  |  | Not in-line with software or overall business strategy |
|  |  | No synergy with other projects |
|  |  | Moderate to high risk profile |
|  |  | Low or no economic benefits |
|  |  | Moderate to low non-economic benefits |

Note that the Change Request may include working assumptions to allow work to continue if progress is hampered by the problem.

### Problem Investigation

Once raised, the Change Request is assigned to an engineer by the Software Project Leader, who completes its Investigation/Solution section.

The investigating software engineer shall also assess the following:

- The effects of the modification on any existing documentation.

- That the change will not adversely affect other operating characteristics.

- Define what re-testing is required.

### Problem Closure

A Change Request is considered ‘fixed’ when all resulting changes listed in its Investigation/Solution section have been completed.  It is considered ‘verified fixed’ once a new production software release containing any associated change has been made.  It is considered ‘closed fixed’ once another new subsequent production software release has been made.

### Lifecycle of Change Requests

The following table shows the states suggested through which a Change Request (CR) passes, and the fields which are recommended to be filled out at each stage.

| CR Status | CR Fields - Mandatory | Comment |
| --- | --- | --- |
| New Set automatically when CR is created | Title | Textual summary of problem. It helps to begin this entry with a reference of the function affected that will assist in browsing & reporting, for example: “DataLogger/View: Select all parameters for display by default…” |
|  | Request Type | Bug/Enhancement |
|  | Product | The Product the CR was identified on |
|  | Description | Describe how to reproduce the problem and the underlying causes if known or obvious already at this stage. |
|  | Severity | Severity of the Change Request |
| Assessment When CR is assessed by the Project Manager | Engineer | The development team member who would address the issue/fix |
|  |  | A CR under Assessment can also be set to one of the following Status: Deferred - processing is to be delayed until a subsequent build. When a deferred CR is picked up again to be progressed, it is set to the ‘Targeted’ state and processed as per the lifecycle Duplicate - If the request has been logged before and is not in Closed status. Duplicate CR number should be recorded. Rejected - If the CR is not valid. Reject Reason should be recorded. Need More Info - If additional information is required to assess the CR. |
| Targeted When CR has been accepted to be addressed | Priority | The priority by which the CR must be addressed. The field values are High, Medium or Low. |
|  | Target Release | The Release in which the CR is targeted to be released. |
|  | The Severity | The Severity of the CR. The field values are Critical, High, Medium, Low or No Impact |
| Designing | Reviewer | The Engineer who will review the design |
| Design Review | Design Details | Details of design change done to address the CR |
| Coded. Test Plan Review | Test Plan | Test Scenarios/Cases for testing the CR implementation |
|  | Release Note | Release Note for the CR |
| Testing | Code Review Comments | Review comments by the Engineer who has reviewed the code fix done for the CR |
|  | Test Plan Review Comments | Review comments by the Engineer who has reviewed the test plan for the CR |
| Verified. Release Note Review | Test Results | Test Engineer updates the results from the testing conducted |
| Developed | Test Results Comments | Comments on the Test Results |
|  | Release Note Review Comments | Review comments for the Release Notes |
| Released |  | All CRs must be developed prior to a release leaving an Edwards site. Once released the CRs must be Closed in JIRA. |

### Development of features in waterfall or agile methodology

For products following a waterfall or agile methodology, life cycle of feature development would use a kanban, scrum or agile process in JIRA. The product development team has the onus of deciding which workflow works best for Software development life cycle and JIRA should be used to implement this.

The Life cycle of a worktime following a kanban or scrum method for agile development process is much simpler compared to a Change request and following is an example of the workflow that can be followed in JIRA.

# CONFIGURATION MANAGEMENT TOOLS

Following section gives the details of source control tools and continuous integration and continuous delivery/deployment tools.

Source Control Tools

- BitBucket (recommended for embedded projects)

- Git (on Azure) (recommended for C# development)

- SVN (not recommended for new projects)

CI/CD Tools

- AzureDevOps (recommended for C# development)

- Jenkins (recommended for embedded projects)

- TeamCity (not recommended for new projects)

## BitBucket

### Overview

Bitbucket is a Git-based source code repository platform that supports distributed version control, collaborative development, and pull request–based code review. It is primarily used for new projects requiring modern development workflows and team collaboration.

### Access Control

All team members have read access to Bitbucket repositories. Write access is granted to authorised contributors by the repository administrator. Branch protection rules and required review approvals are used to help enforce quality standards.

### Activities

#### 6.8.3.1 Repository Structure

The main branch serves as the single source of truth for production-ready code. Feature branches are created from main for new development or bug fixes, and are merged back into main once the changes are reviewed and approved. Tags are used to mark specific release points in the project history.

#### Version Control Workflow

Developers clone the repository and create a new feature or bugfix branch from main. Changes are committed locally and pushed to the remote repository.

Pull requests are submitted for all changes, enabling peer code review and automated build/test checks. At least one reviewer’s approval is required before merging. Once approved, changes are merged directly into main following the team’s workflow policy.

#### Release Management

When preparing for a release, a release branch may be created from main. Final testing, documentation updates, and any necessary bug fixes are carried out in the release branch. After the release is approved, relevant changes from the release branch are typically merged back into main to ensure the production codebase is up to date.

If important fixes or improvements are made in main while the release branch is still open, these may also be merged or cherry-picked into the release branch if needed for the release. In some cases, project-specific workarounds or temporary fixes may be applied only in the release branch. Any such differences between main and the release branch should be clearly documented and reviewed regularly to maintain codebase consistency and traceability.

#### File Locking Policy

Git does not natively support file locking. To avoid conflicts, teams should communicate when working on large binary or non-mergeable files. If large files must be managed, Git LFS (Large File Storage) may be used if adopted by the team; otherwise, concurrent editing of such files should be avoided.

#### Repository structure

The server administration is done by Atlassian Support IM Team. Creators of repositories will have admin rights to that repository. It is advised that there should be at least two administrators for each repository.

## Git (on Azure)

### Git Introduction

Git is a distributed version control system, a type of source control management that tracks changes to files over time, making it easy to manage and collaborate on code projects. It's used by programmers to develop software collaboratively, allowing them to record changes, revert to previous versions, and merge contributions. Git can be hosted in GitHub in the Cloud, or a managed service like Azure DevOps.

### Git client

There are several options for Windows or Linux bases Git clients. We use TortoiseGIT, but many clients work in a similar way.

### Git Access Rights

All users would have read access; however authorized users would have write access as well. User administration is managed through the Azure DevOps web user interface.

### Activities

#### Organisation of Repository structure

The Git server administrator will be responsible for setting up the Repositories on the main/master server. Slave/mirror repositories are setup per user by doing an initial ‘Checkout’. Further updates are done by a ‘Pull’ or ‘Fetch. The topology of the repository depends on the intended usage, the two options available are to implement a multi-project repository, where each component below the root has a trunk/tags/branches hierarchy. The alternative is that the repository root has the trunk/tags/branches hierarchy in it. Bug fix branches should be deleted after a pull request when complete and feature branches kept.

#### Branching

All changes to code or any project file should be made on a branch. No source commit should be made directly to the main/origin trunk. 

Each branch should be created to identify the author, change management system corrective action request identifier, and a quick description of the change. This can be done in the Azure DevOps UI in the ‘Branches’ section. A ‘Fetch’ can be made on the developer’s local mirror to sync/retrieve the new branch name. Branch names cannot contain certain characters and spaces. The local

An example branch name is given below:

INITIALS_CAR_ID_Description_Of_Change

e.g.

AWM_RDT-1234_This_is_a_Change_to_our_software

The developer should then ‘Switch’ to the new branch, which will create a new local branch which matches the remote branch name. This is then used to sync any changes between the local mirror, and the remote server.

#### Check in of Files

In the main, locking of files in Git is not appropriate. Any item may be worked on simultaneously by multiple developers should be done on their own branch, and any conflicts between the changes to the same files should be resolved when the branches are merged to ‘main’ / trunk.

When developers want to store their code or project changes, a ‘Commit’ to the local branch should be made. This only stores the change locally in their mirror. A ‘Push’ of the local branch then needs to then be made to the remote server based branch. This sends all changes to the server side branch. A pull request can then be performed, which will initiate a merge to the main trunk when approved.

#### Software Code Reviews

Before any code is stored in the main/trunk it will need to be code reviewed by at least one other engineer. This is done by setting up a ‘Pull Request’. A pull request is a review of the changes on the developer’s branch, once the push to the server branch is complete. Once a code review is approved, the code can be automatically merged to main / trunk when the pull request is approved. Git can be setup to automatically delete the source branch on pull request approval and merge. Any merge conflicts are highlighted by Git at this point, which will abort the merge. These need to be manually and individually fixed by the developer. If no merge conflicts are found, the branch is then merged into main/trunk.

#### Handling Released Versions

When software is released, the source code should be ‘tagged’ in Git, pinning all changes and labelling the revision in the repository. Tags are ref's that point to specific points in Git history. Tagging is generally used to capture a point in history that is used for a marked version release (i.e. v1. 0.1). A tag is like a branch that doesn't change. Unlike branches, tags, after being created, have no further history of commits. Tags are useful so that future fixes can be made to a particular revision, or branched for any major fixes/enhancements.

## SVN

### SVN Introduction

Subversion (SVN) is a centralised version control system primarily used for managing source code and project artefacts in legacy applications. It maintains a hierarchical structure of files and directories, enabling robust change tracking and collaboration across teams.

### SVN Access Rights

All team members have read access to the repository. Write access is granted to authorized users by the repository administrator, and permissions are reviewed regularly to maintain security and control.

### Activities

#### Organisation of Repository structure

The SVN server administrator will be responsible for setting up the Repositories on the main/master server, in addition to the slave/mirror repositories. The topology of the repository depends on the intended usage, the two options available are to implement a multi-project repository, where each component below the root has a trunk/tags/branches hierarchy. The alternative is that the repository root has the trunk/tags/branches hierarchy in it.

#### Software Configuration Control

Checking in and out of the repositories will be carried out using an appropriate SVN plugin (e.g.: TortoiseSVN). Note that SVN will increment the repository revision upon check in. Locking of configurable items shall be carried out as in section 6.2.3.4

#### Handling Released Versions

When a software is released, the source code should be ‘tagged’ in SVN, pinning all changes and labelling the revision in the repository. In the case where SVN externals are used in a repository, these should also be tagged to ensure that the source code can be recreated as it was upon release. Where appropriate, the tagged version of the software should also include a binary copy of the source code (for example: where artefacts of the built binary would be changed by building on another computer).

#### Locking and Check in of Files

In the main, where source code is in text based files that can be merged, locking is not appropriate. However, where binary files are being used, e.g.: image files, the file should be locked prior to editing to ensure no other use can check-in modifications to the file, locking the file also raises awareness that you are working on the file. Any item may be worked on simultaneously but only the “locker” of the file may check it in.

## Azure DevOps

### Azure DevOps Introduction

Azure DevOps is a comprehensive suite of cloud-based services from Microsoft designed to manage and streamline the entire software development lifecycle, from planning and development to testing and deployment. It essentially provides an end-to-end DevOps toolchain, allowing teams to collaborate, build, test, and deploy applications efficiently.

### Key Features and Services

Azure Boards: Facilitates agile planning, tracking, and discussing work across teams.

Azure Repos: Provides hosted Git repositories for code storage and collaboration.

Azure Pipelines: Enables continuous integration and continuous delivery (CI/CD) for building, testing, and deploying applications.

Azure Test Plan: Stores test cases, test runs and results/progress around the CI/CD and software development process

Azure Artifacts: Allows teams to create, host, and share packages.

Work Item Tracking: Helps manage and track work items, such as bugs and features, throughout the development lifecycle.

Reporting and Dashboards: Offers customizable dashboards for monitoring progress and visualizing data.

## Jenkins

### Jenkins Introduction

Jenkins is a widely used open-source CI/CD automation server that supports both continuous integration and continuous delivery or deployment. While Jenkins can automate building, testing, and deployment for various workflows, it is currently used mainly for CI purposes in our environment. The focus is on automated building and unit testing for both legacy SVN and modern Git-based repositories such as Bitbucket.

### Access Control

Jenkins access is managed by the system administrator. All users can view job statuses. Only authorised users can configure or trigger builds and modify pipelines. Permissions are reviewed regularly to ensure security.

### Build and Test Automation

Jenkins is currently configured to automate building and running unit tests. Depending on project requirements, the level and type of test automation may vary and not all projects include automated tests. Jenkins integrates with both SVN and Git platforms, allowing jobs to be triggered by code changes and pull requests. Build and test logs are collected for review and auditing. Static analysis is not currently used but may be integrated in the future as required.

## TeamCity

### TeamCity Introduction

TeamCity is an industry-standard CI/CD tool designed for automating continuous integration and continuous delivery or deployment. While capable of supporting a variety of workflows, TeamCity is currently used primarily for CI tasks in our environment. This includes automated building and various levels of test automation depending on the project.

6.6.2 Access Control

Access to TeamCity is managed by the system administrator. All users can view build and test results. Only authorized users can configure projects, triggers, or pipelines. Permissions are reviewed regularly to maintain security.

6.6.3 Build and Test Automation

TeamCity supports workflows ranging from basic build automation to advanced test automation. Depending on project requirements, it may be configured to automate builds only, or to include automated unit, functional, and regression tests. Not all projects currently include automated tests and the level of test automation varies. TeamCity collects and displays detailed build and test logs, which support traceability and provide historical records for analysis. Static analysis is not currently used but may be integrated in the future as required.

## General Guidelines

- Branch on any changes so no development is on trunk or release branch.

- All pull requests should have at least one code reviewer before completing (rule built into the tool rather than policy).

- And all code in the pull request should build the merged code before the pull request completes (rule built into the tool rather than policy)

- Optionally, the QA should be completed on the merged code before the pull request is completed.

- Optionally, where it is in place that all CI/CD activities are successfully completed:

  - Static code analysis should be all Passed

  - Security scans should be all Passed

  - Anti-virus scans should be all Passed

  - Automated regression tests should be all Passed

  - Unit tests should be all Passed

- All builds should be set to fail on warnings.

## Backing up of Systems

Setting up of servers should not be done by individuals and has to be done by DevOps team. A backup and recovery plan is needed for all tools. Back up should be set up so they can be automatically recreated from code. The servers hosting all software configuration related tools are controlled by the Edwards IM group.

# SOFTWARE PROCESS METRICS MEASUREMENT

Following four Quality Metrics are generated monthly for Software Products. The data in JIRA  is used to derive these Metrics.

- Total Change Requests reported in a month by Request Type and Priority - The number of reported Change Requests in the month.

Request Type can be ‘Bug’ or ‘Enhancement’.

- External Vs Internal Change Requests - Change Requests identified in Live code/will affect Live Code Vs Internal Change Requests

- Backlog by Age – The number of Open CRs distributed over time.

- Time for Closure/Release – The time period between the date the CR is reported and the date the CR is Closed/Released.

# REFERENCES

### Global Procedures

### Software Quality Development Procedure. Replaces 1A070-030.

### Software Quality Agile Process

### Q73-701, Engineering Change Process.

### 016-005, Global Corrective Action Process - FRACAS.

### Q71-101, Product Commercialisation Process (PCP) Issue 5, Project Files & TCF's

### Local Eastbourne Procedures

### Eastbourne Site Software Development Procedure

### Release of Firmware and Test Software to Production

### 01A06-010, Security for Data and Applications

### Technical References